# 🔐 Project Title

Blockchain-Based Secure File Integrity & Access Control System ( BSFIACS )

# 🎯 Core Idea

Build a system where:

- Files are encrypted before upload

- File hash is stored on blockchain

- Access is controlled using smart contracts

- Any tampering is automatically detected

This combines:

- Blockchain

- Cryptography

- Access control

- Data integrity

- Cybersecurity principles

This is strong but manageable.

# 🧠 Why This Is Above Average

It includes:

- SHA-256 hashing

- AES encryption

- Public/Private key authentication

- Smart contract logic

- Tamper detection

- Decentralized storage concept

But it avoids:

- Zero knowledge proofs

- Complex consensus algorithms

- Custom blockchain creation

# 🏗 System Architecture

### 1️⃣ User Layer

- Login using wallet (MetaMask)

- Upload file

### 2️⃣ Encryption Layer

- Encrypt file using AES

- Generate SHA-256 hash

### 3️⃣ Storage Layer

- File stored in IPFS (or local server for demo)

- Hash stored in blockchain via smart contract

### 4️⃣ Verification Layer

- When file is downloaded:

  - Recalculate hash

  - Compare with blockchain hash

  - If mismatch → file tampered

# 🔐 Cybersecurity Concepts Used

| Concept | How Used |
| --- | --- |
| Hashing | File integrity verification |
| Encryption | Secure storage |
| Digital Signature | User authentication |
| Access Control | Smart contract permissions |
| Immutable Ledger | Tamper-proof record |

# 🛠 Recommended Tech Stack

If using Web stack:

- Solidity

- Ethereum Testnet / Ganache

- Web3.js

- React

- Node.js

- IPFS

If you want simpler:

- Solidity

- Ganache

- Basic HTML + JS

- Local storage instead of IPFS

# 📦 Smart Contract Features

- storeFileHash(fileId, hash)

- verifyFile(fileId)

- grantAccess(address)

- revokeAccess(address)

- onlyOwner modifier

# 📅 6–8 Week Implementation Plan

### Week 1

Learn:

- Blockchain basics

- Smart contracts

- Hashing & encryption

### Week 2

Develop smart contract
Test in Remix

### Week 3–4

Build frontend
Connect with Web3

### Week 5

Implement encryption module

### Week 6

Add access control logic

### Week 7

Testing & debugging

### Week 8

Documentation & presentation

# 🎓 How To Present It (Important)

In presentation, highlight:

- Traditional cloud risks

- How blockchain prevents tampering

- Demonstrate tampered file detection

- Show smart contract interaction

Live demo = strong impression.

# 🔥 Optional Upgrade (If You Want Slightly Stronger)

Add:

- Multi-user role system (Admin/User)

- Activity logs stored on blockchain

- OTP verification for extra security